**Sprint Report #2**

**Date**

Sprint Start: 8.01.2024

Sprint End: 21.01.2024

**Overview**

Most of the team members were available for this sprint.

**Backlog - Items planned for developing**

**User Story 1: I want the design of the Login page to look more appealing.**

Frontend:

* Adjust the login page in order to fit different fonts and backgrounds - 2 story points

Backend:

* Add new fonts, backgrounds and colors associated with the theme of the app in the project without errors - 2 story points
* Design of the page with adjustments so that all elements fit together - 3 story points
* After successful login, link button to lead to the feed - 1 story point

**User Story 2: I want to be able to log out and log back in without errors.**

Backend:

* Error handling on logout - 3 story points
* Device token update - 1 story point

**User Story 3: I want my password to be stored securely.**

**Items added:**

* Backgrounds, fonts and colors

**Items removed:**

* Previous design for login page

**Status of planned items**

**Items done:**

* Login page design

**Items unsolved:**

* Storing passwords with hash codes : eliminated from the project

**Items pushed to the second sprint:**

**Sprint Review & Retrospective (+ audio)**